ChronicCare (Nour) Backend Sprint Plan · Git Strategy BioVatech Innovation Days 2026 ¦ 70-Hour Hackathon ¦ Axis 2 — Health & PharmaTech

| Duration | Sprints | Backend Stack | Git Model |
| --- | --- | --- | --- |
| 70 Hours | 4 Sprints | FastAPI · scikit-learn · Firebase · Redis | GitHub Flow + Feature Branches |

# 0. Backend Scope & Priorities

This plan covers all server-side, ML, and integration work for ChronicCare (Nour). The frontend (Flutter) is out of scope. Backend owns the following domains:

- API Gateway — FastAPI routes, auth middleware, PII de-identification, rate limiting

- Intelligence Layer — Gemini API orchestration (2 distinct calls), Darija glossary injection

- ML Inference Service — Decision Tree training, serving, feature vector construction

- Notification Engine — FCM push, Twilio SMS sandbox, SendGrid email

- Data Layer — SQLite local, Firebase Firestore realtime, Redis session cache

- Scheduled Jobs — APScheduler medication reminders (Phase 2)

- PDF Export — ReportLab consultation summary (Phase 3)

Priority legend used throughout this document:

| P0 | Blocking — demo fails without this |
| --- | --- |
| P1 | High value — core flow depends on this |
| P2 | Enriched feature — implement after P0+P1 are green |

SPRINT 1 — Project Bootstrap & Core Infrastructure [H0 – H8]

Goal: Every team member can run the backend locally. CI pipeline is live. Database is seeded. The Gemini API key returns a valid response. The Decision Tree model is serialized and loadable. Nothing is built in the air — the foundation is solid before the first real feature.

### Sprint 1 — Task Breakdown

| Task | Component | Est. | Priority | DoD Summary |
| --- | --- | --- | --- | --- |
| Repo init, branch protection, CI skeleton | DevOps | 1h | P0 | main is protected; pytest runs on PR |
| FastAPI project scaffold (main.py, routers, config) | API | 1h | P0 | GET /health returns 200 + version |
| Environment config & secrets management (.env + Pydantic Settings) | API | 30m | P0 | No secrets in code; .env.example committed |
| Supabase / SQLite schema + migrations (Patient, FamilyMember, MedicationLog) | DB | 1.5h | P0 | All 5 tables created; seed script seeds demo patient |
| Firebase project init + Firestore rules | DB | 45m | P0 | Firestore emulator reachable; rules reject unauthenticated writes |
| PII de-identification middleware (FastAPI) | API | 1h | P0 | Name/phone/ID replaced with tokens; mapping stored in Redis; verified with unit test |
| Gemini API client wrapper (retry, timeout, structured output enforcement) | AI | 1h | P0 | Client returns parsed JSON; invalid JSON triggers retry; tested with real API key |
| Decision Tree training notebook (Pima + UCI + synthetic augmentation) | ML | 1.5h | P0 | risk_tree.pkl serialized; accuracy >= 80% on held-out test split |
| Redis session cache setup | Infra | 30m | P1 | Session CRUD working; TTL=3600s; connected to FastAPI startup |

### Sprint 1 — Definition of Done (Full)

| Definition of Done — Acceptance Criterion | Verification |
| --- | --- |
| GET /health returns { status: 'ok', version: '1.0.0', model_loaded: true } within 200ms | automated |
| PII middleware test: POST /api/v1/conversation with real patient name → Gemini receives '[PATIENT]' not the real name | automated |
| risk_tree.pkl loads at FastAPI startup with zero errors; model.predict() returns one of ['LOW','MODERATE','HIGH'] | automated |
| Database seed script creates exactly 1 demo patient, 2 family members, and 30 days of pre-seeded conversation logs | manual |
| Gemini client returns valid JSON matching the symptom extraction schema for a test Darija input within 5 seconds | manual |
| No API key, database password, or Twilio token appears in any committed file (checked by git-secrets or grep) | automated |
| GitHub Actions CI pipeline runs and passes on the main branch | automated |
| All team members can run uvicorn main:app --reload locally with zero manual steps beyond cp .env.example .env | manual |

SPRINT 2 — Core API — Conversation, ML Inference & Alerts [H8 – H30]

Goal: The full high-risk path works end-to-end — Darija text in, FCM push + SendGrid email out. This is the demo's critical spine. Every P0 task in this sprint must be green before any enriched feature is touched.

### Sprint 2 — Task Breakdown

| Task | Component | Est. | Priority | DoD Summary |
| --- | --- | --- | --- | --- |
| POST /api/v1/conversation endpoint (session management, turn logging) | API | 2h | P0 | Endpoint stores each turn in SQLite + Firestore; returns conversation_log_id |
| Gemini Call 1 — Clinical entity extractor (Darija NLU) | AI | 2h | P0 | Returns valid symptom JSON; darija_confidence field present; glossary injected |
| Follow-up gate logic (missing_fields + confidence threshold) | API | 1h | P0 | If confidence < 0.8 AND missing_fields not empty → follow-up question returned; max 2 rounds enforced |
| Feature Mapper — joins symptom JSON with Patient Profile | ML | 1.5h | P0 | All 6 features (symptom_severity, glucose_deviation, hours_since_meal, hba1c_band, age_band, on_insulin) correctly computed from seeded patient |
| POST /api/v1/score — Decision Tree inference endpoint | ML | 1h | P0 | Returns { risk, confidence, top_features }; p99 latency < 5ms; tested with HIGH/MODERATE/LOW cases |
| Gemini Call 2 — Response generator (cultural layer, Darija output) | AI | 1.5h | P0 | Response in Darija; MODERATE always appends guardrail message; response under 80 words |
| Risk Router state machine (LOW → log, MODERATE → advice, HIGH → alerts) | API | 1.5h | P0 | State transitions tested for all 3 levels; HIGH triggers notification pipeline |
| POST /api/v1/alert — FCM push notification to family (HIGH path) | Notif | 1.5h | P0 | Push notification received on physical/emulator device within 5s of HIGH classification |
| SendGrid email alert to doctor (clinical JSON summary, HTML template) | Notif | 1h | P0 | Email arrives in test inbox within 30s; contains risk_level, extracted_symptoms, glucose_reading |
| Twilio SMS sandbox to pre-verified family number | Notif | 45m | P1 | SMS received on pre-verified number; message in Darija; fires only on HIGH |
| RiskEvent model — persist every HIGH/MODERATE event to DB | DB | 1h | P0 | RiskEvent row inserted with biometric_passed, alerts_sent array, conversation_log_id FK |
| Biometric timeout handler (no-response path → triggers alert pipeline) | API | 1h | P1 | 30s timeout after biometric prompt → alert fires; biometric_passed=false in RiskEvent |
| Firestore realtime update on every risk level change (WebSocket-style) | DB | 1h | P0 | Family dashboard listener fires within 1s of Firestore write; tested on emulator |
| Integration test: full HIGH-risk path (Darija input → email + push received) | QA | 1h | P0 | Single pytest integration test drives the entire path end-to-end with real API keys |

### Sprint 2 — Definition of Done (Full)

| Definition of Done — Acceptance Criterion | Verification |
| --- | --- |
| POST /api/v1/conversation with Darija text 'حاسس بدوخة وعطاش كثير' → response contains risk_level, nurse_message_darija, conversation_log_id | automated |
| Gemini Call 1 output: symptoms array non-empty; darija_confidence >= 0.80 for the standard test input; missing_fields is a list (may be empty) | automated |
| Feature Mapper output: all 6 features are floats or bools; no NaN or None values for the seeded demo patient | automated |
| Decision Tree endpoint: for feature vector matching 'dizziness + glucose=58 + age=62 + on_insulin=True' → risk='HIGH' with confidence >= 0.85 | automated |
| MODERATE response always ends with 'راسلو طبيبك قبل ما تبدل أي دواء أو جرعة' — enforced by assertion on Gemini Call 2 output | automated |
| HIGH path: FCM push received within 5 seconds on registered test device | manual |
| HIGH path: SendGrid email arrives in doctor test inbox within 30 seconds; email body contains extracted_symptoms in JSON block | manual |
| RiskEvent row in DB: biometric_passed=false, alerts_sent=['fcm_family','sms_family','email_doctor'], timestamp is ISO8601 | automated |
| No Gemini call is made for LOW risk classification (cost optimization; risk router short-circuits before Call 2) | automated |
| Conversation log: pii_stripped=true; no real patient name in content_darija field of any stored turn | automated |
| Full integration test (Darija → email) completes within 15 seconds total wall-clock time | automated |

SPRINT 3 — Enriched Features — Reminders, Trends, Gamification & PDF [H30 – H55]

Goal: Implement all Phase 2 and Phase 3 enriched features. Each task is independently mergeable and does not block the core MVP. Backend owns the scheduling, Z-score computation, daily check-in scoring, and PDF generation. All Firestore writes in this sprint feed the Flutter family dashboard.

### Sprint 3 — Task Breakdown

| Task | Component | Est. | Priority | DoD Summary |
| --- | --- | --- | --- | --- |
| APScheduler integration — programmable medication reminder jobs | Scheduler | 2h | P2 | Reminder fires at scheduled time; no alerts 22:00–07:00; missed dose logged; FCM fires |
| POST /api/v1/reminders — CRUD for medication schedules (time, frequency, meal_context) | API | 1.5h | P2 | Reminder schedule persisted to DB; APScheduler job created/cancelled on CRUD |
| Z-score sliding-window drift detection (7-day window on symptom_severity_score) | ML | 2h | P2 | Z-score computed nightly; z > 2.0 triggers MODERATE-level Firestore alert; unit tested with synthetic data |
| GET /api/v1/trends — 7-day and 30-day symptom aggregation endpoint | API | 1.5h | P2 | Returns time-series JSON { date, avg_severity, risk_counts } for both windows; consumed by Chart.js |
| POST /api/v1/checkin — daily gamified check-in (BP, blood sugar, well-being 1-5) | API | 1.5h | P2 | Daily score computed; streak counter incremented; result stored in Firestore for dashboard |
| Streak + daily score computation logic | API | 1h | P2 | Streak resets to 0 if no check-in submitted by 23:59; score formula documented in code |
| ReportLab PDF export — GET /api/v1/report?patient_id=&days=30 | API | 2.5h | P2 | PDF generated in <5s; French language; contains symptom table, alert history, medication adherence calendar, trend chart image |
| Darija–French medical glossary endpoint GET /api/v1/glossary | API | 45m | P2 | Returns full 150-entry glossary JSON; cached in Redis; used in Gemini prompt injection |
| Medication adherence log — mark taken/missed endpoint PATCH /api/v1/medications/{log_id} | API | 1h | P2 | MedicationLog.taken updated; Firestore calendar field synced; adherence rate queryable |
| CGM mock data generator — sinusoidal curve with realistic variance (Dexcom schema) | Infra | 1h | P2 | GET /api/v1/cgm/mock returns Dexcom-shaped JSON; updates every 30s; values stay in 50–250 mg/dL range |

### Sprint 3 — Definition of Done (Full)

| Definition of Done — Acceptance Criterion | Verification |
| --- | --- |
| Medication reminder fires FCM notification at exactly the scheduled time (±10s tolerance); no reminder fires between 22:00 and 07:00 local time | manual |
| Missed dose: patient does not confirm reminder within 30 minutes → MedicationLog.taken=false; Firestore dashboard entry updated | automated |
| Z-score algorithm: for a synthetic 7-day dataset with a deterioration spike on day 6 → z_score > 2.0 on day 6; MODERATE Firestore alert written | automated |
| GET /api/v1/trends?window=7 returns exactly 7 date entries; no entry has null values for seeded demo patient | automated |
| Daily check-in: posting 3 valid values → daily_score returned (0–100 range); streak counter increments by 1; Firestore document updated | automated |
| Daily check-in: missing a day → streak resets to 0 on next check-in (tested by manipulating timestamp) | automated |
| PDF report: file size < 2MB; contains at minimum 4 sections (symptoms, alerts, medications, trends); French language throughout; opens in standard PDF viewer | manual |
| GET /api/v1/glossary returns exactly 150 entries; each entry has darija, french, and clinical fields; response served from Redis cache on second call (cache-hit header present) | automated |
| CGM mock endpoint: 10 consecutive calls each return glucose values within ±30 mg/dL of previous value (no teleporting values) | automated |

SPRINT 4 — QA, Hardening, Demo Dry-Run & Submission [H55 – H70]

Goal: The backend is production-ready for the demo window. No regressions. All alert channels fire reliably. Performance validated against the latency budget. GitHub repository is clean, documented, and submission-ready.

### Sprint 4 — Task Breakdown

| Task | Component | Est. | Priority | DoD Summary |
| --- | --- | --- | --- | --- |
| End-to-end regression test suite (all 3 risk paths) | QA | 2h | P0 | LOW, MODERATE, HIGH paths each have a passing pytest integration test |
| Latency profiling — verify Darija input → risk badge < 5s | QA | 1h | P0 | p50 < 3s, p99 < 5s measured over 20 runs on demo network |
| Alert edge cases: biometric timeout, duplicate HIGH events, SendGrid rate limit | QA | 1.5h | P0 | All 3 edge cases have passing tests; duplicate events deduplicated within 60s window |
| API documentation review (FastAPI /docs auto-generated Swagger) | Docs | 45m | P1 | Every endpoint has summary, description, and response_model; /docs renders without errors |
| README.md — backend setup, run, test instructions | Docs | 1h | P1 | New contributor can clone and run backend in < 5 minutes following README alone |
| Demo data reset script — one-command demo state reset | Infra | 45m | P0 | python scripts/reset_demo.py restores DB + Firestore to clean demo state in < 30s |
| Secrets audit (no keys in git history) | Security | 30m | P0 | git log --all -S 'sk-' returns zero matches; .env.example has no real values |
| Demo dry-run #1 — full 3-minute scenario backend validation | QA | 1h | P0 | All alert channels fire; no 500 errors; Firestore update visible on family dashboard |
| Demo dry-run #2 — repeat after any fixes | QA | 1h | P0 | Zero backend errors; email arrives within 30s; push within 5s |
| Final GitHub tag v1.0.0-hackathon + submission checklist | DevOps | 30m | P0 | Tag exists on main; CHANGELOG.md updated; repo link ready for submission form |

### Sprint 4 — Definition of Done (Full)

| Definition of Done — Acceptance Criterion | Verification |
| --- | --- |
| pytest -m integration exits with code 0; all 3 risk-path integration tests pass with real API keys on the demo machine | automated |
| 20 consecutive POST /api/v1/conversation calls: p50 latency < 3000ms, p99 < 5000ms (measured with locust or simple time.perf_counter loop) | automated |
| Biometric timeout test: no response in 30s → FCM push fires; SendGrid email fires; RiskEvent.biometric_passed=false — all confirmed in DB | automated |
| Duplicate HIGH event within 60s window: second RiskEvent inserted but notifications NOT re-sent (idempotency guard) | automated |
| python scripts/reset_demo.py completes in < 30s; Firestore conversation_logs collection contains exactly 30 pre-seeded entries after reset | manual |
| git log --all --grep 'key\¦secret\¦password\¦token' (case-insensitive) returns no commits containing actual credential values | manual |
| Demo dry-run #2: patient types test Darija input → risk badge updates → email arrives in doctor inbox — total elapsed time < 15 minutes for full scenario | manual |
| GitHub tag v1.0.0-hackathon exists on main; git describe returns a clean version string | manual |

# Git Strategy — ChronicCare Backend

The project uses GitHub Flow adapted for a 70-hour hackathon: fast iteration, protected main, short-lived feature branches, and mandatory PR reviews before merge. The goal is zero broken main.

## Branch Model

| Branch Name | Purpose | Merge Rules |
| --- | --- | --- |
| main | Always deployable. Protected. Direct push blocked. | CI must pass + 1 review |
| develop | Integration branch. Merges here first before main. | CI must pass |
| feature/BE-<id>-<slug> | One branch per task. e.g. feature/BE-12-risk-router | Author-only until PR |
| fix/BE-<id>-<slug> | Hotfix or bug found in QA. e.g. fix/BE-34-fcm-timeout | Same as feature |
| chore/BE-<slug> | Config, deps, docs. e.g. chore/BE-update-deps | No review required if no logic |

## Commit Convention

All commits follow Conventional Commits format to enable automatic changelog generation:

| Prefix | When to use |
| --- | --- |
| feat: | New backend feature or endpoint. e.g. feat: add POST /api/v1/conversation endpoint |
| fix: | Bug fix. e.g. fix: handle Gemini timeout with retry on 503 |
| test: | Adding or updating tests. e.g. test: add integration test for HIGH risk path |
| chore: | Tooling, deps, CI. e.g. chore: pin scikit-learn to 1.4.2 |
| docs: | README, docstrings, API docs. e.g. docs: document PII middleware behaviour |
| refactor: | No behaviour change. e.g. refactor: extract feature_mapper into separate module |
| perf: | Performance improvement. e.g. perf: cache Darija glossary in Redis on startup |

## Pull Request Rules

- Every task gets its own branch and PR — no combining unrelated tasks

- PR title must match: [BE-<id>] <verb> <what> — e.g. [BE-07] Add Decision Tree inference endpoint

- PR description must include: What this does, How to test it, DoD checklist checkboxes

- Minimum 1 approval required before merge to develop; 2 approvals required for merge to main

- CI must be green (pytest + lint) before any merge — no exceptions

- Delete branch immediately after merge — keep the branch list clean

- Do NOT squash merge in this project — preserve individual commits for demo transparency

## Tagging & Release

| Tag | Meaning | When to create |
| --- | --- | --- |
| v0.1.0-sprint1 | End of Sprint 1 — infra foundation ready | After Sprint 1 DoD signed off |
| v0.2.0-sprint2 | End of Sprint 2 — full HIGH path working | After integration test passes |
| v0.3.0-sprint3 | End of Sprint 3 — enriched features merged | After Sprint 3 DoD signed off |
| v1.0.0-hackathon | Final submission tag — freeze point | Before demo dry-run #2 |

## GitHub Actions CI Pipeline

The following jobs run on every push to any branch and on every PR targeting develop or main:

- lint — ruff check . (Python linter, enforces import order and style)

- type-check — mypy app/ --strict (catches type errors before runtime)

- unit-tests — pytest tests/unit/ -v (fast, no external API calls, mocked)

- integration-tests — pytest tests/integration/ -m 'not slow' (real Gemini + Firestore, skipped on forks without secrets)

- security-scan — bandit -r app/ (OWASP top-10 checks on Python code)

Integration tests require secrets. On fork PRs, these jobs are skipped automatically via the if: github.repository_owner == 'your-org' condition. All unit tests must pass on every PR.

## Branch Protection Rules (GitHub Settings)

| Rule | main | develop |
| --- | --- | --- |
| Require pull request before merging | ✓ Enabled | ✓ Enabled |
| Required approving reviews | 2 reviewers | 1 reviewer |
| Dismiss stale reviews on new push | ✓ Enabled | ✓ Enabled |
| Require status checks to pass (CI) | ✓ All jobs | ✓ lint + unit-tests |
| Restrict direct push (no force push) | ✓ Blocked | ✓ Blocked |
| Allow deletions | ✗ Never | ✗ Never |

## Folder Structure Convention

Backend repository layout (enforced from Sprint 1):

- app/ — FastAPI application root

- main.py — app factory, startup events, middleware registration

- routers/ — one file per domain: conversation.py, score.py, alerts.py, reminders.py, trends.py, report.py

- services/ — business logic: gemini_client.py, feature_mapper.py, risk_router.py, notification.py

- models/ — Pydantic schemas and SQLAlchemy ORM models

- middleware/ — pii.py (de-identification middleware)

- config.py — Pydantic Settings, reads from .env

- ml/ — ML artifacts

- notebooks/ — training notebook (train_risk_tree.ipynb)

- models/ — risk_tree.pkl (committed; generated by notebook)

- zscore.py — sliding-window drift detection module

- data/ — static data

- darija_glossary.json — 150-entry Darija–French–clinical glossary

- seed/ — demo patient seed scripts and fixture files

- tests/ — pytest test suite

- unit/ — fast, mocked, no external calls

- integration/ — real API keys, marked @pytest.mark.integration

- scripts/ — operational scripts

- reset_demo.py — one-command demo state reset

- check_secrets.sh — grep for leaked credentials

- .github/workflows/ci.yml — GitHub Actions pipeline

- .env.example — template with all required variable names, no real values

# Sprint Summary at a Glance

| Sprint | Focus | Hours | P0 Tasks | Exit Gate |
| --- | --- | --- | --- | --- |
| S1 | Bootstrap & Infra | H0 – H8 | 9 | /health returns 200; model loads; seed works; CI green |
| S2 | Conversation, ML & Alerts | H8 – H30 | 11 | Full HIGH-risk path: Darija → email + push (integration test passes) |
| S3 | Reminders, Trends & PDF | H30 – H55 | 0 | All Phase 2+3 features independently mergeable; no P0 blocked |
| S4 | QA, Hardening & Demo | H55 – H70 | 7 | Zero 500 errors in demo dry-run; tag v1.0.0-hackathon on main |

— End of Document —