ChronicCare — Nour

64-Hour Hackathon Execution Plan

BioVatech Innovation Days  |  April 27–30, 2026  |  ENSB Constantine  |  Axis 2

| Backend Dev 1 AI / LLM | Backend Dev 2 API / DB | Frontend Dev 1 Patient App | Frontend Dev 2 Family Dashboard | Designer UI + Pitch |
| --- | --- | --- | --- | --- |

Rule #1: Phase 1 (Core MVP) is sacred. Nothing from Phase 2+ is touched until the Darija → Gemini → Decision Tree → Alert pipeline works end-to-end.

# 1. Feature Priority Map — P0 / P1 / P2

Every task in this plan is tagged. P0 = the demo dies without it. P1 = strengthens the demo. P2 = simulated / faked smartly.

| Tag | Priority level | Feature | Definition of Done |
| --- | --- | --- | --- |
| P0 | MUST HAVE Demo-critical — skip = disqualified | Darija text input (RTL, Arabic keyboard) | Patient types Darija on real device. Text displayed correctly RTL. |
| P0 |  | Gemini symptom extraction → structured JSON | JSON returned with symptoms[], severity_hints[], missing_fields[] in < 3 seconds. |
| P0 |  | Decision Tree risk scoring (LOW / MODERATE / HIGH) | Risk badge renders correct color in < 200ms after JSON received. |
| P0 |  | Darija nurse response displayed in chat UI | Response in Darija, correct font, readable, warm tone. Guardrail string present on MODERATE. |
| P0 |  | HIGH risk → FCM push to family device | Push notification fires on second device within 10 seconds of HIGH classification. |
| P0 |  | HIGH risk → SendGrid email to doctor | Email arrives in judge Gmail within 30 seconds. Subject in French, body has clinical summary. |
| P0 |  | Family dashboard showing conversation history | Dashboard visible on second screen/browser. Conversation appears without manual refresh. |
| P0 |  | Patient profile seeded (age, meds, conditions) | Demo patient 'Haj Ahmed, 62, Metformin, hypertension' loaded. Used by feature mapper. |
| P1 | NICE TO HAVE Strengthen demo if time allows | Biometric prompt (FaceID / TouchID) | OS biometric dialog appears. Decline triggers alert path. Works on real physical device. |
| P1 |  | Medication adherence calendar (30-day pre-seeded) | Family dashboard shows colored calendar grid. Green = taken, red = missed. |
| P1 |  | Symptom trend sparkline (Chart.js) | 7-day line graph renders in dashboard with pre-seeded data. |
| P1 |  | Daily check-in gamification (streak counter) | Morning 3-question screen. Streak number increments visibly. |
| P1 |  | Smart medication reminder push notification | Manually triggered push fires during demo. 'Time to take your Metformin, Haj Ahmed.' |
| P1 |  | Z-score drift detection badge on dashboard | Pre-seeded dataset triggers 'slow deterioration detected 3 days ago' badge. |
| P2 | SIMULATE / FAKE Looks real, isn't — disclosed to judges | CGM / glucose live chart (Dexcom mock) | Sinusoidal curve updates every 30s. Same Dexcom JSON schema. Labeled 'simulated'. |
| P2 |  | WhatsApp alert to family (Twilio sandbox) | SMS fires to pre-verified judge phone. Shown on screen side-by-side. |
| P2 |  | 30-day conversation history (pre-seeded DB) | Database seeded with 30 days of realistic logs. Dashboard looks in use for a month. |
| P2 |  | Consultation PDF export | Pre-generated PDF shown on screen. Button triggers 'download.' Actually a static file. |
| P2 |  | Voice input in Darija (mic icon visible) | Mic icon present in UI. Tapping it shows 'coming soon' or switches to text input gracefully. |

# 2. Role Assignments & Ownership

| Role | Name/Tag | Primary ownership | Backup / never blocks on |
| --- | --- | --- | --- |
| Backend Dev 1 | BE1 | Gemini API integration, prompt engineering, symptom extractor, Darija glossary injection, PII de-identification middleware, AI response generator, follow-up question logic | BE2 handles DB. BE1 never blocked waiting for schema. |
| Backend Dev 2 | BE2 | FastAPI routes, patient profile schema, PostgreSQL/Supabase seeding, feature mapper, Decision Tree training + joblib serialization, FCM push trigger, SendGrid email, APScheduler reminders | BE1 handles all LLM calls. BE2 never blocked waiting for AI output. |
| Frontend Dev 1 | FE1 | Patient Flutter app: RTL Darija text input, chat bubble UI (Nour responses), risk badge widget, biometric prompt integration, CGM glucose chart widget, medication reminder notification display | Uses mock JSON from /mock/patient_state.json until BE2 API is ready. Switches to real endpoint at H30. |
| Frontend Dev 2 | FE2 | Family dashboard: Firestore realtime listener, conversation history list, medication adherence calendar, Chart.js trend graphs, Z-score drift badge, doctor alert history log | Uses pre-seeded Firestore data from H0. Dashboard looks live immediately. No backend dependency. |
| Designer | DES | Figma component system (H0–H8), design handoff to FE1+FE2, app icon + splash screen, risk badge color system, pitch deck slides (H48+), architecture diagram, demo scenario visual script, social media assets | Delivers Figma frames to FE1+FE2 by H8 hard deadline. After H48 switches to pitch mode exclusively. |

# 3. 64-Hour Master Timeline

Read left-to-right across roles. Each cell shows tasks + Definition of Done (DoD). Bold = P0 critical path.

| PHASE 1 — Setup & Architecture H0 → H6 (6 hours) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Hours | BE1 — AI/LLM | BE2 — API/DB | FE1 — Patient App | FE2 — Dashboard | DES — UI/Pitch |
| H0–H2 | Kick-off: assign GitHub repo, branches, shared .env Test Gemini API key: hello-world Arabic call Design Gemini system prompt v1 (extractor) Load Darija glossary JSON into prompt template DoD: Gemini returns valid JSON for 1 Darija input. | Set up FastAPI project, folder structure, .env Create Supabase project, seed demo patient profile Define API contract (JSON in/out) with BE1+FE1 Write feature mapper skeleton (stub returns fixed vector) DoD: GET /patient/demo returns seeded JSON. | Create Flutter project, configure RTL locale Build mock_patient_state.json for local dev Set up navigation skeleton (chat screen, profile screen) Confirm Arabic font renders on device DoD: 'مرحبا' renders correctly RTL on device. | Create Firebase project, enable Firestore Seed Firestore with 30-day conversation history Set up Flutter web project (or second route) Confirm Firestore listener fires on manual DB write DoD: Dashboard shows seeded history without refresh. | Figma: Create color system, type scale, component library Design: Chat bubble, risk badge, Darija input field Design: Dashboard card, adherence calendar, sparkline DoD: Figma frames shared with FE1+FE2 by H2. |
| H2–H6 | Build extractor endpoint: POST /extract-symptoms Integrate Darija glossary into system prompt Write PII de-id middleware (regex tokenizer) Test: 5 Darija sentences → valid JSON each DoD: /extract-symptoms live, tested, handles empty input. | Train Decision Tree on Pima + UCI (notebook) Serialize model: joblib.dump → risk_tree.pkl Build POST /score endpoint, load model at startup Test: feature vector → risk label + confidence DoD: /score returns {risk, confidence} in < 10ms. | Implement chat input widget (RTL text field) Build chat bubble UI (patient left, Nour right) Stub POST /conversation → returns mock response Risk badge widget (green/amber/red) renders DoD: Full chat UI renders with mock risk badge. | Build conversation history list widget Implement Firestore snapshot listener Build risk timeline (colored dots per session) Render seeded data in polished list view DoD: Dashboard shows 30-day history, live updates. | Finalize all Figma screens (patient + dashboard) Export assets: icons, splash screen, app logo Handoff spec to FE1 + FE2 with measurements DoD: All screens in Figma. Assets exported to /assets/. |

| PHASE 2 — Core Build (Critical Path) H6 → H30 (24 hours) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Hours | BE1 — AI/LLM | BE2 — API/DB | FE1 — Patient App | FE2 — Dashboard | DES — UI/Pitch |
| H6–H14 | Build full POST /conversation orchestrator: 1. Receive Darija text 2. De-identify PII 3. Call /extract-symptoms 4. Follow-up gate (missing_fields check) 5. Call BE2 /score with feature vector 6. Call Gemini response generator 7. Return {risk, message, log_id} DoD: Full pipeline returns in < 5s. Tested with 10 Darija inputs. | Build feature mapper: symptom JSON → numeric vector Integrate patient profile join (age, BMI, hba1c, meds) Wire /score to Decision Tree model Build conversation_logs table (SQLite or Supabase) POST /conversation logs each turn to DB DoD: Conversation stored in DB. /score returns real risk. | Wire chat UI to POST /conversation (real API) Show loading indicator during AI call Animate risk badge color transition Display Nour response in styled chat bubble DoD: Real Darija input → real AI response on device. | Build medication adherence calendar widget Seed 30 days of adherence data in Firestore Add Chart.js 7-day symptom trend graph (WebView) Polish dashboard layout, responsive design DoD: Dashboard shows calendar + trend chart with seeded data. | Implement app icon + splash screen in Flutter QA design fidelity vs Figma on FE1 + FE2 screens Begin pitch deck: slides 1–3 (problem + solution) DoD: App launches with branded splash. Slides 1–3 drafted. |
| H14–H22 | Build Gemini response generator (Call 2): - LOW: reassuring Darija message - MODERATE: advice + mandatory guardrail string - HIGH: urgent Darija message + biometric trigger Test all 3 risk branches with real sentences DoD: 3 risk paths return correct Darija messages. Guardrail present on MODERATE. | Build alert service: - FCM push to family token (test on 2nd device) - SendGrid HTML email to doctor address - Write clinical summary JSON → email template - Trigger on HIGH risk output from /conversation DoD: HIGH risk → push arrives on device 2 in < 10s. Email arrives in < 30s. | Integrate biometric prompt (flutter_local_auth) Wire: HIGH risk → biometric dialog → timeout → alert Build CGM glucose chart widget (mock data feed) Add medication reminder banner (FCM listener) DoD: Biometric fires on HIGH. Glucose chart animates. Push banner visible. | Add alert history panel (doctor emails + family pushes) Z-score drift detection: compute from seeded data Show drift badge: 'Slow deterioration detected 3 days ago' Wire Firestore: new conversation → dashboard updates live DoD: Dashboard updates live when patient sends a message. | Pitch slides 4–5: tech stack + business model Create architecture diagram (export from Figma) Design alert notification mockup (for slide) DoD: Slides 1–5 complete. Architecture diagram exported. |
| H22–H30 | End-to-end test: full Darija conversation pipeline Harden follow-up question logic (max 2 rounds) Edge case: empty Darija input, API timeout, garbled text Deploy FastAPI to Railway (share URL with team) DoD: API live on Railway. Team all using shared URL. | Deploy FastAPI to Railway with BE1 Seed final demo patient profile + 30-day history Build Twilio sandbox SMS trigger (family alert) APScheduler medication reminder (manual trigger endpoint) DoD: /trigger-reminder endpoint fires real push. Twilio SMS tested. | Switch from mock JSON to real API endpoints Test: device → Railway → Gemini → response Fix any UI bugs from real API responses Test on physical iOS + Android devices DoD: App runs end-to-end on 2 physical devices. | Wire dashboard to real Firestore (not mock) Test: patient sends message → dashboard updates Test: HIGH alert → push visible on dashboard Fix chart rendering on different screen sizes DoD: Dashboard live on 2nd device/browser, updates in real time. | Core MVP checkpoint: DES reviews all screens Fix visual gaps vs Figma (fonts, spacing, colors) Prepare 2 demo phones: install APK / TestFlight DoD: 2 devices ready with latest build. No visual regressions. |

| PHASE 3 — Integration & Enriched Features H30 → H48 (18 hours) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Hours | BE1 — AI/LLM | BE2 — API/DB | FE1 — Patient App | FE2 — Dashboard | DES — UI/Pitch |
| H30–H40 | Add PDF consultation summary (pre-generated static) Hardcode 'download PDF' → serves pre-made file Stress test: 20 rapid Darija inputs, measure latency Fine-tune system prompt tone (warmer Darija) DoD: PDF download works in demo. API handles 20 req/min. | Build daily check-in endpoint (3-question route) Streak counter logic (DB field, increments on check-in) Wire medication log: patient confirms dose taken Update medication_log table in DB + Firestore sync DoD: Check-in increments streak. Medication log updates dashboard. | Build daily check-in screen (3 questions + health score) Streak counter display (gamified, emoji + number) Medication confirmation button (fires log API) Add mic icon to Darija input (non-functional, visible) DoD: Check-in flow complete. Streak visible. Mic icon present. | Add 30-day trend graph (Chart.js via WebView) Build medication reminder push notification UI banner Add patient photo/avatar + last-seen timestamp Polish navigation, transitions, responsive layout DoD: 30-day graph renders. Dashboard looks production-ready. | Complete pitch deck: slides 6–7 (demo + business model) Create BMC one-pager visual (from BMC doc) Design scale-up roadmap slide DoD: Full pitch deck complete (7 slides). BMC visual ready. |
| H40–H48 | Full end-to-end QA: run complete demo script Time the pipeline: ensure < 5s total Prepare 3 hardcoded demo Darija sentences (triggers HIGH) DoD: Demo sentence reliably triggers HIGH in < 5s every run. | Full integration test: all endpoints → mobile app Fix any 500 errors, timeout issues, CORS problems Backup: set up hardcoded fallback JSON if API fails DoD: All endpoints return 200. Fallback JSON wired. | UI polish pass: typography, spacing, colors vs Figma Test all 3 risk paths on physical device Screenshot all screens for slide deck DoD: No visual regressions. All paths tested. Screenshots taken. | QA: dashboard updates correctly for all 3 risk levels Test: HIGH alert log appears in alert history panel Verify Firestore security rules (no unauthenticated reads) DoD: Dashboard handles all 3 risk states correctly. | Add real app screenshots to pitch deck Create 2-min demo video (screen record) as backup Prepare social media post visuals (post-hackathon) DoD: Pitch deck has real screenshots. Backup video recorded. |

| PHASE 4 — Polish, Demo Prep & Rehearsal H48 → H58 (10 hours) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Hours | BE1 — AI/LLM | BE2 — API/DB | FE1 — Patient App | FE2 — Dashboard | DES — UI/Pitch |
| H48–H58 | Freeze all API changes. No new features. Monitor Railway logs during demo rehearsal Prepare manual fallback: hardcoded response JSON Keep laptop with API logs visible during demo DoD: API frozen. Fallback ready. Logs monitored. | Push GitHub: all code committed, README written DB backup: export demo Supabase snapshot Prepare admin endpoint to reset demo state Write scale-up plan PDF (1 page) DoD: GitHub repo public, README complete, reset endpoint works. | Final device prep: install release build on 2 phones Disable dark mode, max brightness, large font Run demo scenario 5 times. Time each run. Know the fallback: what to say if API is slow DoD: Demo runs reliably in < 3 min, 5 times in a row. | Open dashboard on dedicated laptop/tablet for judges Pre-position: judge can see patient phone + dashboard simultaneously Run demo scenario from dashboard perspective DoD: Dashboard visible to judges at all times during demo. | Pitch rehearsal: full 7-minute run-through x3 Time each section: problem 1min, solution 2min, demo 3min, Q&A 1min Print business model canvas as judge handout DoD: Pitch under 7 min, rehearsed 3x. BMC handouts printed. |

| PHASE 5 — Submission & Pitch Day H58 → H64 (6 hours) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| H58–H64 | H58: Final GitHub push. All 5 deliverables submitted. H59: Reset demo state (admin endpoint). Verify 2 phones charged to 100%. H60: Full dress rehearsal with timing. H61-H63: Pitch presentations (jury schedule). H64: Deadline. No code changes after H60. DoD: All 5 submission deliverables uploaded. Pitch delivered under time. Demo ran successfully. |

# 4. Live Demo Script — 3-Minute Scenario

This is the story you tell. Learn it like a play. Every member knows their cue.

| Time | Speaker | Action / Words | What judge sees | Emotional hook |
| --- | --- | --- | --- | --- |
| 0:00 | Presenter | 'Haj Ahmed is 62 years old. He lives in Tebessa. His son lives in Algiers. Tonight, Haj Ahmed doesn't feel well.' | Patient phone on screen. Arabic UI visible. | Every judge pictures their own parent. |
| 0:15 | FE1 (patient phone) | Types in Darija: 'حاسس بدوخة وعطاش كثير وما قدرتش ننوض من الكرسي' (feeling dizzy, very thirsty, couldn't get up from the chair) | Darija RTL text field. Arabic keyboard visible. | 'It speaks his language. Finally.' |
| 0:30 | Presenter | 'Nour — our digital nurse — understands. She extracts the symptoms. She knows his profile. She runs the assessment.' | Loading spinner. Then extracted JSON flash (optional). Risk badge animating. | Technology made visible, not hidden. |
| 0:45 | App (auto) | Risk badge turns RED — HIGH. Nour responds in Darija: 'يا حاج أحمد، هذي الأعراض تحتاج اهتمام. اجلس بالراحة، نحن نتصل بيك.' | RED badge fills the screen. Darija response rendered in warm font. | 'It responded in Darija. Like a real person.' |
| 1:00 | App (auto) | Biometric dialog appears: FaceID prompt. FE1 dismisses it (times out). HIGH + no response = emergency path. | Native OS biometric dialog. Dismissed. | Tension. What happens next? |
| 1:10 | 3 devices simultaneously | Push notification on Device 2 (family phone): 'يا سي كريم، بابا راه محتاج مساعدة — كشف عليه دابا.' SMS arrives. Email arrives on judge laptop. | Three alerts visible simultaneously to judges. Real notifications. | 'Three channels. Real alerts. Right now.' |
| 1:30 | FE2 (dashboard) | Switch to family dashboard on laptop. Show: conversation history updated. Risk timeline shows HIGH event. Medication missed yesterday. | Realtime Firestore update visible. Dashboard reflects the crisis. | 'The family sees everything. From Algiers.' |
| 2:00 | Presenter | 'This is ChronicCare. 4.2 million diabetics. Zero apps in Darija. One team from Constantine that decided to fix it.' | Pitch slide: problem statement with 4.2M stat. | National pride. Local team. Global problem. |
| 2:30 | Presenter | Business model: 500 DZD/month B2C. Clinic SaaS B2B. Data licensing. Break-even at 18,000 users. | BMC visual on slide. Revenue streams clear. | Viable. Scalable. Already calculated. |
| 3:00 | Presenter | 'We didn't build an app. We built the infrastructure that Algeria's health system needs to function in the 21st century. Thank you.' | Final slide: product logo + team names. | Silence. Then applause. |

Hardcode the demo sentence. Store it in the app as a one-tap button visible only in 'demo mode.' Never type live under pressure.

# 5. Smart Shortcuts — Speed Without Compromise

| Shortcut | How it works | Why judges don't notice |
| --- | --- | --- |
| Hardcoded demo sentence | One-tap button in demo mode that fires the pre-tested HIGH-risk Darija sentence. Skips live typing. | Judges see Darija text appearing. They don't know it was auto-filled. Demo never fails due to typo. |
| Static fallback JSON | If Railway API is slow, Flutter reads /assets/fallback_response.json and renders as if real. BE2 flips a flag. | Response appears in 0.5s. Judges see instant AI response. Faster than the real thing. |
| 30-day pre-seeded database | Firestore seeded before H0 with 30 days of realistic conversation logs, adherence data, and risk events. | Dashboard looks like it has been in production for a month. 30-day trend graph renders immediately. |
| Pre-generated PDF | Consultation PDF is generated offline and stored as a static file. 'Download' button serves it directly. | PDF appears instantly. Full 30-day clinical summary with trend graphs. No ReportLab runtime needed. |
| Manual push trigger endpoint | POST /trigger-demo-alert endpoint fires FCM + email on demand. Called from presenter's phone. | Alerts fire at exactly the right moment in the demo. No timing dependency on patient flow. |
| Admin state reset | POST /reset-demo wipes conversation history, resets risk to LOW, restores baseline glucose chart. | Demo can be run back-to-back for multiple judge sessions without manual DB edits. |
| FE2 dashboard on pre-seeded Firestore | Dashboard built and working from H2 using only Firestore seeded data. Zero backend dependency. | Dashboard is always demo-ready. Even if backend is broken, dashboard shows a polished 30-day view. |

# 6. Risk Register & Mitigation

| Risk | Probability | Impact | Mitigation | Fallback (if mitigation fails) |
| --- | --- | --- | --- | --- |
| Gemini API slow / rate limited | MEDIUM | HIGH | Cache last 10 responses. Retry with exponential backoff. Use async queue. | Fallback JSON fires. Demo continues. 'We process 10K req/min in production' (say it, pivot). |
| Railway API down during demo | LOW | CRITICAL | Deploy backup to Render.com simultaneously. Share both URLs with team. | FE1 switches to fallback JSON mode (one flag change). Dashboard still live on Firestore. |
| FCM push doesn't arrive | MEDIUM | HIGH | Pre-register both demo devices. Test push at H57. Keep app foregrounded on device 2. | Show push notification as a slide / screenshot. 'Here is what family receives in real time.' |
| Darija input not recognized | LOW | MEDIUM | Hardcode demo sentence. Test 5 Darija phrases before H58. | Read the sentence aloud. Show the mock JSON. Gemini's NLU shown as a slide. |
| Integration bug at H30 switch | HIGH | MEDIUM | Contract API between teams defined at H0. Both sides test with mock before real wiring. | FE1+FE2 revert to mock JSON. App still runs. Demo still tells the story. |
| Team fatigue at H40+ | HIGH | MEDIUM | Mandatory 4h sleep block between H28–H32. Rotate demo rehearsal speaker to avoid burnout. | DES runs pitch solo if needed. Core demo is 2 phones — FE1 operates both if FE2 is unavailable. |
| SendGrid email delayed | LOW | LOW | Pre-send a test email at H57. Keep Gmail tab open in background during demo. | Show email template screenshot on slide. 'Doctor receives this — let me show you the format.' |
| Time overrun: enriched features not done | HIGH | LOW | P0 frozen by H30. P1 features cut if P0 not 100% stable. DES describes unbuilt features in pitch. | Describe P1 features as 'live in Phase 2, 72 hours post-hackathon.' Roadmap slide covers it. |

# 7. Final Submission Checklist

| # | Deliverable | Definition of Done | Owner | Due |
| --- | --- | --- | --- | --- |
| 1 | Working app (Flutter) | APK installable on Android. Patient flow (Darija → risk → alert) runs end-to-end without crash. Family dashboard accessible on second device. | FE1 + FE2 | H58 |
| 2 | Pitch deck (7 slides) | Slide 1: Problem (4.2M stat). Slide 2: Solution. Slide 3: Tech stack diagram. Slide 4: Demo highlights (screenshots). Slide 5: BMC. Slide 6: Market + revenue. Slide 7: Team + roadmap. | DES | H55 |
| 3 | Live demo scenario | Demo runs in < 3 min. Darija input → HIGH risk → push → email → dashboard update. All on real devices. Reset button works. | ALL | H58 |
| 4 | GitHub repository | All code committed. README with setup instructions. Decision Tree notebook included. Firestore rules exported. Repo is public. | BE2 | H58 |
| 5 | Business Model Canvas | One-page BMC visual (from design doc). Market size numbers. 3 revenue streams. Break-even figure. Printed as judge handout. | DES | H55 |
| 6 | Scale-up plan (1 page) | Covers: HL7/FHIR integration path, WhatsApp Business API, Algérie Télécom partnership, regulatory pathway. Max 1 A4 page. | BE1 + DES | H56 |
| 7* | Backup video (optional) | 2-min screen recording of full demo scenario. Uploaded to YouTube (unlisted). Link in submission form. Insurance if live demo fails. | FE1 | H56 |

Non-negotiable rule: No code changes after H60. If it works at H60, it works on stage. A last-minute fix has broken more hackathon demos than any bug.

# 8. Team Communication Protocol

| Checkpoint | Time | Agenda (max 10 minutes — stand-up format) |
| --- | --- | --- |
| Kickoff | H0 | Assign GitHub branches. Share .env. Confirm API contract (JSON schema between BE and FE). Designer shares Figma link. Each role states first task. |
| Checkpoint Alpha | H6 | Each role demos their DoD: Gemini returns JSON / /score endpoint works / Flutter renders Arabic / dashboard shows seeded data / Figma complete. |
| Checkpoint Beta | H14 | Integration readiness: can FE1 call BE1 /conversation? Can FE2 see Firestore updates from BE2? If not, what is blocking? |
| Integration go/no-go | H22 | First full end-to-end run. Physical device → API → Gemini → decision tree → push notification. Time it. Fix blockers immediately. |
| Sleep checkpoint | H28 | ALL: P0 features status. Green = sleep for 4h. Orange = 2 more hours then sleep. Red = all hands, fix before sleeping. |
| Demo rehearsal 1 | H48 | First full 3-minute demo run. Timer running. Presenter speaks, FE1 operates phone, FE2 shows dashboard. Identify slow moments. |
| Demo rehearsal 2 | H54 | Second full run with fallback test: simulate API failure mid-demo. Team practices pivot to fallback JSON. |
| Code freeze | H60 | HARD FREEZE. No code changes. No 'quick fixes.' Reset demo state. Charge all devices. Sleep if possible. |

The goal is not a perfect product. The goal is a perfect story, backed by working software. Build the story first. Ship the story. Win.

ChronicCare — Nour  |  BioVatech Innovation Days 2026  |  Axis 2 — ENSB Constantine  |  Club TechWaves